*Project-1 (Insurance Classification):-*

**Business Objective:**

- predict whether the claim by the Hospital to the Insurance company is Fraudulent or Genuine.

**Data Set Details:**

Data set details sent in excel file.

**Acceptance criteria:**

- Should get Minimum of 80% accuracy (can use any model).

**Milestones:**

**15 days to complete the Project**

|  |  |  |
| --- | --- | --- |
| **Milestone** | **Duration** | **Task start - End Date** |
| Kick off and Business Objective discussion | 1 day | 07/01/2020 |
| Dataset details and EDA | 4 days | 08/01/2020 - 12/01/2020 |
| Model Building and model evalution | 6 days | 13/01/2020 - 18/01/2020 |
| Deployment | 3 days | 19/01/2020 - 21/01/2020 |
| Final presentation | 1 day | 22/01/2020 |

Protocols:

1. All participants should adhere to agreed timelines and timelines will not be extended
2. All the documentation – Final presentation and python code to be submitted before the final presentation day
3. All the participants must attend review meetings
4. Should do the project by using Python.